🚀 TASKHUB

Full-Stack Project — Complete Milestone Roadmap

Next.js • React • React Native • Express • PostgreSQL • AWS • Firebase

Production-style learning project

Goal: Build one complete application while learning the full development lifecycle.

# 1. Project Overview

TaskHub is a project and task-management application designed as a practical full-stack learning project. The same REST API will power a Next.js web application, a React Native mobile application, and an administrative interface.

## Core Technology Stack

| Area | Technologies |
| --- | --- |
| Web | Next.js, React, TypeScript, Tailwind CSS, Material UI, Redux Toolkit / RTK Query |
| Mobile | React Native, Expo, TypeScript, Redux Toolkit, Firebase |
| Backend | Node.js, Express.js, TypeScript, REST API, JWT, Google OAuth, Zod |
| Database | PostgreSQL, Prisma |
| Testing | Jest, Supertest |
| Quality | ESLint, Prettier, TypeScript |
| Cloud | AWS S3, AWS SES, AWS CloudWatch, Firebase FCM, Analytics, Crashlytics |
| Monitoring | Sentry |
| DevOps | Docker, GitHub Actions, CI/CD |
| Documentation | Swagger / OpenAPI |

## Target Architecture

TASKHUB
                       │
       ┌───────────────┼────────────────┐
       │               │                │
     WEB             MOBILE           BACKEND
       │               │                │
    Next.js        React Native       Express
    React          Expo               Node.js
    TypeScript     TypeScript         TypeScript
    Tailwind       Redux              Prisma
    MUI            REST               PostgreSQL
    Redux          Firebase           JWT
       │               │                │
       └───────────────┼────────────────┘
                       │
                Infrastructure
                       │
          ┌────────────┼─────────────┐
          │            │             │
         AWS        Firebase       Sentry
          │            │             │
         S3           FCM          Errors
         SES          Analytics
       CloudWatch    Crashlytics
          │
      GitHub Actions
          │
       CI/CD

# Milestone 1 — Project Foundation

Set up the complete development environment and repository architecture.

## What you'll learn

Monorepo and npm workspaces

Git and GitHub workflow basics

TypeScript configuration

Next.js web app

React Native / Expo mobile app

Express backend

Shared packages

Docker and PostgreSQL

ESLint and Prettier

Environment variables

## Implementation tasks

Create Git repository

Initialize npm workspace

Create backend

Create Next.js application

Create React Native application

Create shared packages

Configure TypeScript

Configure ESLint and Prettier

Configure .env files

Configure Docker

Start PostgreSQL

## Checkpoint

Web, mobile, backend, and PostgreSQL all start successfully; Git repository is initialized.

# Milestone 2 — PostgreSQL + Prisma

Build the relational database layer.

## What you'll learn

PostgreSQL fundamentals

Primary and foreign keys

Relationships

Prisma ORM

Migrations

Database seeding

## Implementation tasks

Install Prisma

Configure DATABASE_URL

Create schema.prisma

Create User, Project, ProjectMember, Task and RefreshToken models

Create enums

Run migration

Generate Prisma client

Create seed script

## Checkpoint

Database tables and relationships are created successfully through Prisma.

# Milestone 3 — Express Backend Architecture

Create a scalable backend architecture.

## What you'll learn

REST API architecture

Controller-Service-Repository pattern

Middleware

Error handling

API versioning

## Implementation tasks

Express setup

CORS

Helmet

JSON parser

Error middleware

404 middleware

Async handler

ApiError

ApiResponse

Base repository

Environment configuration

/api/v1 versioning

## Checkpoint

GET /api/v1/health returns a successful TaskHub API response.

# Milestone 4 — Authentication System

Build secure application authentication.

## What you'll learn

Password hashing

JWT access tokens

Refresh tokens

Authentication middleware

Authorization

Secure cookies

## Implementation tasks

Register

Login

Refresh token

Logout

Current user endpoint

bcrypt password hashing

authMiddleware

Protected routes

## Checkpoint

Register → Login → Protected API → Logout works.

# Milestone 5 — Google OAuth

Add social authentication using Google OAuth.

## What you'll learn

OAuth 2.0

Google login

OAuth callback flow

Account linking

OAuth security

## Implementation tasks

Google login endpoint

Google callback

Find or create user

Issue authentication credentials

Handle OAuth errors

## Checkpoint

Users can sign in with Google and reach protected application functionality.

# Milestone 6 — User Module

Build user profile management.

## What you'll learn

CRUD for profile data

Authorization

File upload preparation

## Implementation tasks

Get current profile

Update profile

Avatar upload endpoint

User roles

Profile validation

## Checkpoint

Authenticated users can view and update their profile.

# Milestone 7 — Project Module

Allow users to create and manage projects.

## What you'll learn

CRUD

Pagination

Filtering

Sorting

Authorization

## Implementation tasks

Create project

List projects

Project details

Update project

Delete project

Owner handling

Search and pagination

## Checkpoint

Authenticated users can fully manage their permitted projects.

# Milestone 8 — Project Members

Add collaboration and role-based access control.

## What you'll learn

RBAC

Project membership

Permission checks

## Implementation tasks

List members

Add member

Remove member

Owner/Manager/Member roles

Permission middleware

## Checkpoint

Project permissions correctly control member and project operations.

# Milestone 9 — Task Module

Build the core TaskHub functionality.

## What you'll learn

CRUD

Assignment

Status workflows

Filtering

Search

Pagination

## Implementation tasks

Create task

List tasks

Task details

Update task

Delete task

Assign task

Complete task

Due dates

Priority

## Checkpoint

Users can create, assign, update, filter and complete tasks.

# Milestone 10 — Advanced REST API

Make the REST API production-quality.

## What you'll learn

Pagination

Filtering

Searching

Sorting

Query parameters

Consistent API responses

## Implementation tasks

Implement page/limit

Status and priority filters

Text search

Sort options

Metadata responses

Consistent error codes

## Checkpoint

API endpoints return predictable, documented response structures.

# Milestone 11 — Validation + Security

Harden the backend.

## What you'll learn

Zod validation

Helmet

CORS

Rate limiting

Secure authentication

Input and file validation

## Implementation tasks

Request schemas

Password rules

Rate limits

CORS whitelist

Secure error handling

Upload restrictions

## Checkpoint

Invalid and malicious requests are rejected safely and consistently.

# Milestone 12 — Swagger API Documentation

Document the entire REST API.

## What you'll learn

OpenAPI

Swagger UI

JWT authorization in Swagger

## Implementation tasks

Document auth, users, projects, members and tasks

Document request/response schemas

Document errors

Configure bearer authorization

## Checkpoint

Developers can explore and test the API through /api-docs.

# Milestone 13 — Next.js Web Foundation

Build the web application foundation.

## What you'll learn

Next.js App Router

React components

TypeScript

Responsive UI architecture

## Implementation tasks

Login

Signup

Dashboard

Projects

Project details

Tasks

Profile

Reusable UI components

## Checkpoint

Next.js application has a complete navigation and page structure.

# Milestone 14 — Tailwind + Material UI

Create a professional responsive interface.

## What you'll learn

Tailwind layout and responsive styling

MUI components

Design consistency

## Implementation tasks

Navbar

Sidebar

Cards

Tables

Dialogs

Forms

Pagination

Toast/Snackbar

Loading and empty states

## Checkpoint

Web UI is responsive and visually consistent.

# Milestone 15 — Redux Toolkit + RTK Query

Manage application state and REST data.

## What you'll learn

Redux store

Slices

Actions

Reducers

Selectors

RTK Query

Caching

Invalidation

## Implementation tasks

Auth state

UI state

API slice

Login mutation

Project queries

Task queries

Cache invalidation

## Checkpoint

Web application manages server and client state predictably.

# Milestone 16 — Web + API Integration

Connect Next.js to the Express REST API.

## What you'll learn

API clients

Authentication flow

Loading/error handling

Cache management

## Implementation tasks

Login

Signup

Logout

Current user

Projects

Tasks

Members

Error handling

## Checkpoint

The web app performs real CRUD operations through the backend.

# Milestone 17 — React Native Foundation

Build the mobile application foundation.

## What you'll learn

React Native

Expo

Navigation

Reusable mobile components

## Implementation tasks

Splash

Login

Signup

Home

Projects

Project details

Tasks

Task details

Profile

## Checkpoint

Mobile app has working navigation and core screens.

# Milestone 18 — React Native + Redux + REST

Connect mobile to the same backend.

## What you'll learn

Mobile API integration

Redux Toolkit

Authentication persistence

Mobile UX

## Implementation tasks

Login

Signup

Logout

Projects

Tasks

Profile

Refresh

Loading

Error states

## Checkpoint

Web and mobile use the same REST backend successfully.

# Milestone 19 — AWS S3

Add cloud file storage.

## What you'll learn

AWS S3

IAM

AWS SDK

Signed URLs

## Implementation tasks

Create bucket

Configure permissions

Upload profile images

Delete files

Generate signed URLs

Validate file type and size

## Checkpoint

User files can be uploaded and safely referenced by the application.

# Milestone 20 — AWS SES

Send transactional email.

## What you'll learn

AWS SES

Email templates

Email service architecture

## Implementation tasks

Welcome email

Password reset

Project invitation

Task assignment

Task completion email

## Checkpoint

Important application events can trigger transactional emails.

# Milestone 21 — AWS CloudWatch

Monitor backend logs and metrics.

## What you'll learn

Application logs

Metrics

Operational monitoring

## Implementation tasks

API request logs

Error logs

Latency metrics

Resource monitoring

## Checkpoint

Backend activity can be inspected centrally.

# Milestone 22 — Firebase

Add mobile cloud services.

## What you'll learn

Firebase Cloud Messaging

Firebase Analytics

Firebase Crashlytics

## Implementation tasks

Task assignment push notifications

Login/signup analytics

Task events

Crash reporting

## Checkpoint

Mobile users receive relevant notifications and mobile events are observable.

# Milestone 23 — Sentry

Add application-wide error monitoring.

## What you'll learn

Error tracking

Performance monitoring

Release context

## Implementation tasks

Next.js integration

Express integration

React Native integration

User/context metadata

API exception reporting

## Checkpoint

Important production errors are visible in Sentry.

# Milestone 24 — Jest + Supertest

Build automated backend tests.

## What you'll learn

Unit testing

Integration testing

HTTP endpoint testing

## Implementation tasks

Auth tests

Project tests

Task tests

Validation tests

Authorization tests

## Checkpoint

Core backend functionality is covered by automated tests.

# Milestone 25 — Code Quality

Standardize maintainability and developer experience.

## What you'll learn

ESLint

Prettier

TypeScript strictness

Git conventions

## Implementation tasks

Lint rules

Formatting

Strict TypeScript

Naming conventions

Commit conventions

PR checklist

## Checkpoint

Code passes linting, formatting and type checks consistently.

# Milestone 26 — GitHub Actions

Automate continuous integration.

## What you'll learn

CI pipelines

Automated tests

Build verification

## Implementation tasks

Backend workflow

Web workflow

Mobile workflow

Lint

Type check

Test

Build

## Checkpoint

Every relevant push is automatically checked.

# Milestone 27 — Docker

Containerize the backend and database development environment.

## What you'll learn

Docker

Docker Compose

Container networking

## Implementation tasks

Backend Dockerfile

PostgreSQL container

Compose networking

Environment configuration

## Checkpoint

The backend can run consistently in a containerized environment.

# Milestone 28 — Deployment

Deploy TaskHub to production infrastructure.

## What you'll learn

Production configuration

Environment management

Deployment strategy

## Implementation tasks

Deploy web

Deploy API

Provision PostgreSQL

Configure storage

Configure Firebase

Configure domains and HTTPS

## Checkpoint

Web, API and supporting services are reachable in a production environment.

# Milestone 29 — Production Security

Perform a production security hardening pass.

## What you'll learn

HTTPS

Secure cookies

Token rotation

Rate limiting

Secret management

Backups

## Implementation tasks

HTTPS

Secure cookie settings

Refresh-token rotation

CORS restrictions

Secrets

Database backups

Security headers

## Checkpoint

Production environment follows a defined security checklist.

# Milestone 30 — Performance

Improve responsiveness and scalability.

## What you'll learn

Database indexes

Query optimization

Caching

Frontend optimization

Mobile performance

## Implementation tasks

Indexes

Efficient queries

Pagination

Next.js optimization

Image optimization

FlatList optimization

## Checkpoint

Application remains responsive as data volume grows.

# Milestone 31 — Admin Panel

Create an administrative interface.

## What you'll learn

Admin authorization

Management dashboards

Operational CRUD

## Implementation tasks

Users

Projects

Tasks

Activity

Reports

Admin APIs

## Checkpoint

Admin users can manage platform-level resources.

# Milestone 32 — Dashboard & Analytics

Create business and product analytics.

## What you'll learn

Aggregation

Statistics

Charts

Dashboard APIs

## Implementation tasks

Total projects

Total tasks

Completed tasks

Pending tasks

Task status charts

Recent activity

## Checkpoint

Dashboard provides useful operational insights.

# Milestone 33 — End-to-End Testing

Validate critical user journeys.

## What you'll learn

E2E testing concepts

Workflow testing

Regression testing

## Implementation tasks

Signup

Login

Create project

Add member

Create task

Assign task

Receive notification

Complete task

Dashboard update

## Checkpoint

The primary user journey works end-to-end.

# Milestone 34 — Documentation

Create professional technical documentation.

## What you'll learn

Architecture documentation

ER diagrams

API documentation

Deployment documentation

## Implementation tasks

README

Architecture diagram

Database ER diagram

API flow

Authentication flow

Deployment architecture

Troubleshooting

## Checkpoint

A new developer can understand and run the project from the documentation.

# Milestone 35 — Final Portfolio Version

Package TaskHub as a strong portfolio and interview project.

## What you'll learn

System design explanation

Project storytelling

Architecture tradeoffs

Deployment and operations

## Implementation tasks

Clean repository

Screenshots

Architecture diagram

API docs

Test evidence

CI/CD evidence

Portfolio README

Interview explanation

## Checkpoint

TaskHub demonstrates the full development lifecycle from local setup to production.

# 36. Key Architecture Flows

## Backend Request Flow

Request
   ↓
Route
   ↓
Middleware
   ↓
Controller
   ↓
Service
   ↓
Repository
   ↓
Prisma
   ↓
PostgreSQL

## Task Creation Flow

Web / Mobile
     ↓
Redux Toolkit / RTK Query
     ↓
POST /api/v1/tasks
     ↓
JWT Authentication
     ↓
Express
     ↓
Task Controller
     ↓
Task Service
     ↓
Task Repository
     ↓
Prisma
     ↓
PostgreSQL
     ↓
JSON Response
     ↓
Client Cache / UI

## Push Notification Flow

Task Assigned
     ↓
Express Backend
     ↓
Firebase Cloud Messaging
     ↓
React Native
     ↓
Push Notification

## Overall Learning Path

Foundation
    ↓
PostgreSQL + Prisma
    ↓
Express Architecture
    ↓
JWT Authentication
    ↓
Google OAuth
    ↓
CRUD + REST API
    ↓
Security + Swagger
    ↓
Next.js Web
    ↓
React Native Mobile
    ↓
AWS + Firebase
    ↓
Testing + Monitoring
    ↓
GitHub Actions + Docker
    ↓
Deployment + Security + Performance
    ↓
Admin + Analytics + Documentation
    ↓
🚀 TASKHUB v1

# 37. How We Will Execute Each Milestone

Each milestone will be implemented incrementally. The working pattern is designed to keep the project understandable and to make debugging easier.

Goal — define what the milestone accomplishes.

Concepts — explain the technology and why it is used.

Folder structure — show exactly where files belong.

Commands — provide the commands to run.

Implementation — create the required files and code.

Testing — verify the feature locally.

Common errors — diagnose likely problems.

Checkpoint — confirm the milestone is complete before moving on.

Interview questions — connect the implementation to interview knowledge.

## Recommended Rule

Do not add advanced infrastructure before the foundation works. Complete each checkpoint before moving to the next milestone. This keeps the project stable and makes it easier to understand the relationship between frontend, mobile, API, database and cloud services.